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1
INTRODUCTION

1.1

This report describes a Stage 1 Road Safety Audit carried out on proposals to extend a residential development to areas to the north of Woodcroft Farm, in Horndean, Hampshire including:

· A proposed pedestrian refuge on Lovedean Lane.
The Audit was requested by the design organisation, Paul Basham Associates, The Bothy, Cams Hall Estate, Fareham, PO16 8UT on behalf of Hampshire County Council, as the Highway Authority. 

1.2
The Audit Team membership was as follows:

Martin Morris, PGD, MCIHT, MSoRSA – Audit Team Member 

Highways England Approved RSA Certificate of Competency 
Bryan Shawyer B.Eng. (Hons), MSc, MCIHT, MSoRSA– Audit Team Member 

Highways England Approved RSA Certificate of Competency

1.3
The audit was undertaken in accordance with GG 119, The Design Manual for Roads and Bridges.  The documents available at the time the report was compiled are detailed in Appendix A.

1.4
The Audit took place at the Gillingham offices of M&S Traffic in January 2025 and comprised an examination of the documents provided as listed in Appendix A, plus a joint visit to the site of the proposed scheme on the 14th January 2025 between 14:00 and 14:30. Weather conditions at the time were overcast and the road surfaces were damp. There was no access available to the site.
1.5
The report has been compiled, only with regards to the safety implications for road users of the layout presented in the supplied drawings. It has not been examined or verified for compliance with any other standards or criteria. This safety audit does not perform any “Technical Check” function on these proposals. It is assumed that the Project Sponsor is satisfied that such a “Technical Check” has been successfully completed prior to requesting this safety audit.

1.6
The auditors have not been informed of any Departures from Standard.

1.7
All comments and recommendations are referenced to the detailed drawings and the locations have been detailed relating to the plans supplied with the audit brief, Appendix B.
2

SAFETY ISSUES RAISED AT PREVIOUS AUDITS 

2.1
No previous Audits were supplied for assessment. 

3
ITEMS RAISED AT THE STAGE  1 AUDIT 
3.1
General

3.1.1
No comments were raised in this section.
3.2 
Local Alignment

3.2.1
No comments were raised in this section.

3.3
Junctions

3.3.1
No comments were raised in this section.
3.4
Non-Motorised User Provision

3.4.1
PROBLEM
Location: Footway crossing point Lovedean Lane.
Summary: Gully could lead to pedestrian trips and falls.

At the proposed crossing point there is an existing gully cover at the pedestrian crossing point that could lead to pedestrian trips and falls, see figure 1 below. 

[image: image2]
Figure 1: Gully at crossing point.
RECOMMENDATION 

It is recommended that the gully should have a pedestrian friendly cover installed.

3.5
Road Signs, Carriageway Markings and Lighting
3.5.1
No comments were raised in this section.

4
Issues identified during the Audit that are outside the terms of reference 
4.1
Any issues that the Audit Team wish to bring to the attention of the Client Organisation, which are not covered by the road safety implications of this audit have been included in the following section. These issues could include maintenance items, operational issues or poor existing provision. It should be understood however, that in raising these issues, the Audit Team do not warrant that a full review of the existing highway environment has been undertaken beyond the scope of the audit. 

4.2
The Audit Team had no issues to raise within this section. 

5
AUDITOR TEAM STATEMENT

5.1

We certify that this audit has been carried out following the principles of GG 119. 

Audit Team Leader 

Martin Morris








PGD, MCIHT, MSoRSA

Highways England Approved RSA Certificate of Competency 
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Signed:



Date: 20/01/2025
Audit Team Member

Bryan Shawyer






 
BEng (Hons), MSc, MCIHT, MSoRSA

Highways England Approved RSA Certificate of Competency
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Signed:



Date: 20/01/2025

M & S Traffic






Aeolus House

32 Hamelin Road








Gillingham

Kent ME7 3EX
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APPENDIX A 

List of drawings and documentation submitted for auditing: 

	Drawing Number
	Title



	167.0006-0020-P01

167.0006-0021-P01

167.0006-0024-P01

167.0006-0024-P01


	Lovedean Lane Proposed Pedestrian Crossing Point.
Lovedean Lane Proposed Pedestrian Crossing Point Visibility Splays.
Lovedean Lane Proposed Pedestrian Crossing Point Swept Path Analysis.
Woodcroft Lane Swept Path Analysis.

	Supporting Documentation:

· Illustrative Masterplan
· Land North of Woodcroft Farm, Phase 3, Horndean - Road Restraints Risk Assessment PBA January 2025


APPENDIX B 

Plan attached showing the locations of the problems identified as part of this audit (location numbers refer to paragraph numbers in the report). 

APPENDIX C: Road Safety Audit Decision Log.
Auditors: Martin Morris (Team Leader) and Bryan Shawyer (Team Member).

Scheme: Stage 1 RSA Land north of Woodcroft Farm, Horndean (Lovedean Lane)
Date Audit Completed: 20th January 2024
This response is to a Stage 1 Road Safety Audit to the design standard detailed within GG 119 of Volume 5, Section 2, Part 2, of the Design Manual for Roads and Bridges, as detailed by the Highways Agency.

	RSA Problem
	RSA Recommendation
	Design Organisation response)
	Overseeing Organisation

response
	Agreed RSA action

	3.4.1
PROBLEM

Location: Footway crossing point Lovedean Lane.
Summary: Gully could lead to pedestrian trips and falls.

At the proposed crossing point there is an existing gully cover at the pedestrian crossing point that could lead to pedestrian trips and falls, see figure 1. 

	It is recommended that the gully should have a pedestrian friendly cover installed.

	Noted. A pedestrian friendly cover would be installed and would be confirmed at the detailed design stage.
	
	


APPENDIX D: DESIGN ORGANISATION STATEMENT
	PROJECT NAME: Stage 1 RSA Land north of Woodcroft Farm, Horndean (Lovedean Lane)


	On behalf of the Design Organisation I certify that:
1)  The actions identified in response to the problems raised in this RSA have been discussed and agreed with the Overseeing Organisation

	Name
	

	Signed
	

	Position
	

	Organisation
	Paul Basham Associates Ltd

	Date
	


APPENDIX E: OVERSEEING ORGANISATION STATEMENT
	PROJECT NAME: Stage 1 RSA Land north of Woodcroft Farm, Horndean (Lovedean Lane)


	On behalf of the Overseeing Organisation I certify that:
1) The actions identified in response to the problems raised in this RSA have been discussed and agreed with the Design Organisation; and
2) The agreed RSA actions will be progressed.

	Name
	

	Signed
	

	Position
	

	Organisation
	

	Date
	


Registered Office: 32 Hamelin Road, Gillingham, Kent ME7 3EX   Registered in Cardiff No:06730905 


