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1 [bookmark: 1_Project_Details][bookmark: _bookmark0]Project Details

	Plan Date
	12/12/2024

	Latest Revision
	12/0122024

	Site Name
	Bunting Gardens

	Plan Developed By
	Rory Kennedy

	Site Address
	See Front Page

	Project Manager
	Rory Kennedy

	Main Contractor
	DM Habens The Builder Ltd

	Site Agent
	Andrew Parsons

	Project Start Date
	24/02/2024

	Project Completion Date
	09/01/2026
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2 [bookmark: 2_Site_Factors_(Risk_Assessment)][bookmark: _bookmark1]Site Factors (Risk Assessment)

	Road Alignment
	Merge with main traffic and follow existing road signs

	Road Type
	Single Carriage Way

	Driver Sight Distances
	Good visibility

	Approaches
	Enter Swinburn road via Milton road turn right into Bunting gardens follow the road around to the left where the DM Habens site will be located deliveries and plant to enter via the vehicle access gates.

	Regulated Speed
	20 mph

	Reduced Speed Limit
	20 mph

	Surrounding Land Use
	Residential use buildings

	Weather Conditions
	To be reviewed daily

	Site Hazards
	Other road users
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3 [bookmark: 3_Procedural_Factors_(Risk_Assessment)][bookmark: _bookmark2]Procedural Factors (Risk Assessment)

	Traffic Activity
	Public footpath and Road users

	Work On/Off Roadway
	Off Roadway.

	Site Access/Egress
	Site access via Bunting Gardens, driving to the site itself the road is both ways with vehicles. Larger vehicles to have banksmen to manage traffic within Bunting Gardens the unlikely event that any dirt or debris is left on the public footpath, our manager or operative will wet the area and sweep away disposing of the waste into our skip.

No vehicles will be permitted to block any parked vehicles Parking is shown on the CPP. Contractor’s parking will be accessed via Dove close to the North of the site.

	Hours of Work
	Normal working hours will be 0730 – 1700hrs the noisy work hours will be from 08:30-1700 for 5 days a week in accordance with working time regulations.

	Skip & Storage Location
	With in the site hoarding location

	Traffic Restrictions
	NA

	Construction Equipment
	NA




	Traffic Activity
	Deliveries

	Work On/Off Roadway
	Off Roadway. Deliveries into site compound.

	Site Access/Egress
	Site access via Bunting Gardens, driving to the site itself the road is both ways with vehicles. Larger vehicles to have banksmen to manage traffic within Bunting Gardens the unlikely event that any dirt or debris is left on the public footpath, our manager or operative will wet the area and sweep away disposing of the waste into our skip.

No vehicles will be permitted to block any parked vehicles Parking is shown on the CPP. Contractor’s parking will be accessed via Dove close to the North of the site.

Deliveries will be scheduled to coincide with work activities set out in the program following a ‘just in time’ process.

	Hours of Work
	Normal working hours will be 0730 – 1700hrs the noisy work hours will be from 08:30-1700 for 5 days a week in accordance with working time regulations.

	Skip & Storage Location
	With in the site hoarding location

	Traffic Restrictions
	NA

	Construction Equipment
	NA
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4 [bookmark: 4_Special_Provisions][bookmark: _bookmark3]Special Provisions

	Traffic Control Persons
	TBS

	Off-Hours Traffic Control
	N/A

	Means of Communication
	TMP copy communicated to site agent, Contract Administrator. Record retained in site office.

	Signage
	Site manager to manager traffic routes




5 [bookmark: 5_Pedestrian_Protection][bookmark: _bookmark4]Pedestrian Protection
The following actions have been taken to ensure pedestrian protection during the construction phase

	
Road – Site Access
	1. All delivers to use call ahead procedure
2. Deliveries within permitted times ONLY
3. Banksmen present with all deliveries and plant movements
4. Banksmen present during site ingress and egress
5. Road into compound to be used.

	
Work Area
	Access for contractors from the north pedestrian gate to walk along a segregated walkway using crowd barriers. This is to the southern area of the compound where the site office and welfare area is. 

	
Compound + Skip area
	
1. Banksmen present during unloading/loading
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6 [bookmark: 6_APPENDICES][bookmark: _bookmark5]APPENDICES


· Site Layout


Vehicular Entrance
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APPENDIX A

[image: A blueprint of a storage area  Description automatically generated ][image: A close-up of a map  Description automatically generated ]Deliveries and plant parking area.
Segregated Pedestrian Walkway
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Turning Area for vehicular deliveries. 
Most direct route to Bunting Gardens building site. Via Milton road into Swinburn Gardens, turn right into Bunting Gardens. 




Contractor Parking
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Contractor Parking Only
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