Traffic Management Plan

Bunting Gardens

| Contract Name: | Bunting Gardens |
| --- | --- |
| Contract Address: | Bunting Gardens, Waterlooville, Hampshire, |
| Postcode: | PO8 9UW |
| Date: | 17/12/24 |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

Contents

- Project Details	4

- Site Factors (Risk Assessment)	5

- Procedural Factors (Risk Assessment)	6

- Special Provisions	7

- Pedestrian Protection	7

- APPENDICES	8

Appendix A – Site Layout

|  | Issue 1 Revision 2 | December 2024 | Page 2 of 10 |
| --- | --- | --- | --- |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

| Traffic Plan Revision Sheet |  |  |
| --- | --- | --- |
| Revision Number | Date of Issue | Reason for Revision and Comments |
| 1 | 12/12/24 | Draft |
| 2 |  |  |
| Author | Alan Gruss |  |
| Date | 12/12/2024 |  |

|  | Issue 1 Revision 2 | December 2024 | Page 3 of 10 |
| --- | --- | --- | --- |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

- Project Details

| Plan Date | 12/12/2024 |
| --- | --- |
| Latest Revision | 12/0122024 |
| Site Name | Bunting Gardens |
| Plan Developed By | Rory Kennedy |
| Site Address | See Front Page |
| Project Manager | Rory Kennedy |
| Main Contractor | DM Habens The Builder Ltd |
| Site Agent | Andrew Parsons |
| Project Start Date | 24/02/2024 |
| Project Completion Date | 09/01/2026 |

|  | Issue 1 Revision 2 | December 2024 | Page 4 of 13 |
| --- | --- | --- | --- |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

- Site Factors (Risk Assessment)

| Road Alignment | Merge with main traffic and follow existing road signs |
| --- | --- |
| Road Type | Single Carriage Way |
| Driver Sight Distances | Good visibility |
| Approaches | Enter Swinburn road via Milton road turn right into Bunting gardens follow the road around to the left where the DM Habens site will be located deliveries and plant to enter via the vehicle access gates. |
| Regulated Speed | 20 mph |
| Reduced Speed Limit | 20 mph |
| Surrounding Land Use | Residential use buildings |
| Weather Conditions | To be reviewed daily |
| Site Hazards | Other road users |

|  | Issue 1 Revision 2 | December 2024 | Page 5 of 10 |
| --- | --- | --- | --- |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

- Procedural Factors (Risk Assessment)

| Traffic Activity | Public footpath and Road users |
| --- | --- |
| Work On/Off Roadway | Off Roadway. |
| Site Access/Egress | Site access via Bunting Gardens, driving to the site itself the road is both ways with vehicles. Larger vehicles to have banksmen to manage traffic within Bunting Gardens the unlikely event that any dirt or debris is left on the public footpath, our manager or operative will wet the area and sweep away disposing of the waste into our skip. No vehicles will be permitted to block any parked vehicles Parking is shown on the CPP. Contractor’s parking will be accessed via Dove close to the North of the site. |
| Hours of Work | Normal working hours will be 0730 – 1700hrs the noisy work hours will be from 08:30-1700 for 5 days a week in accordance with working time regulations. |
| Skip & Storage Location | With in the site hoarding location |
| Traffic Restrictions | NA |
| Construction Equipment | NA |

| Traffic Activity | Deliveries |
| --- | --- |
| Work On/Off Roadway | Off Roadway. Deliveries into site compound. |
| Site Access/Egress | Site access via Bunting Gardens, driving to the site itself the road is both ways with vehicles. Larger vehicles to have banksmen to manage traffic within Bunting Gardens the unlikely event that any dirt or debris is left on the public footpath, our manager or operative will wet the area and sweep away disposing of the waste into our skip. No vehicles will be permitted to block any parked vehicles Parking is shown on the CPP. Contractor’s parking will be accessed via Dove close to the North of the site. Deliveries will be scheduled to coincide with work activities set out in the program following a ‘just in time’ process. |
| Hours of Work | Normal working hours will be 0730 – 1700hrs the noisy work hours will be from 08:30-1700 for 5 days a week in accordance with working time regulations. |
| Skip & Storage Location | With in the site hoarding location |
| Traffic Restrictions | NA |
| Construction Equipment | NA |

|  | Issue 1 Revision 2 | December 2024 | Page 6 of 10 |
| --- | --- | --- | --- |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

- Special Provisions

| Traffic Control Persons | TBS |
| --- | --- |
| Off-Hours Traffic Control | N/A |
| Means of Communication | TMP copy communicated to site agent, Contract Administrator. Record retained in site office. |
| Signage | Site manager to manager traffic routes |

- Pedestrian Protection

The following actions have been taken to ensure pedestrian protection during the construction phase

| Road – Site Access | - All delivers to use call ahead procedure - Deliveries within permitted times ONLY - Banksmen present with all deliveries and plant movements - Banksmen present during site ingress and egress - Road into compound to be used. |
| --- | --- |
| Work Area | Access for contractors from the north pedestrian gate to walk along a segregated walkway using crowd barriers. This is to the southern area of the compound where the site office and welfare area is. |
| Compound + Skip area | - Banksmen present during unloading/loading |

|  | Issue 1 Revision 2 | December 2024 | Page 7 of 10 |
| --- | --- | --- | --- |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

- APPENDICES

  - Site Layout

Vehicular Entrance

|  | Issue 1 Revision 2 | December 2024 | Page 8 of 10 |
| --- | --- | --- | --- |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

APPENDIX A

Deliveries and plant parking area.

Segregated Pedestrian Walkway

|  | Issue 1 Revision 2 | December 2024 | Page 9 of 10 |
| --- | --- | --- | --- |

Traffic Control Plan

Site Name:	Ref No:

4550

Bunting Gardens

Turning Area for vehicular deliveries.

Most direct route to Bunting Gardens building site. Via Milton road into Swinburn Gardens, turn right into Bunting Gardens.

Contractor Parking

Contractor Parking Only

|  | Issue 1 Revision 2 | December 2024 | Page 10 of 10 |
| --- | --- | --- | --- |