November 28th 2024

Request for the discharge of conditions 7 and 8, APP/22/00850, in relation to the restoration of seabird habitat on the West Hayling Lagoon Islands.

Sir/Madam,

Please accept this letter, the attached documents as listed below, and the administrative fee, together, for the discharge of conditions 7 and 8 of APP/22/00850 in relation to the seabird habitat restoration on the West Hayling lagoon islands.

In co-ordination with the team currently carrying out the Hayling Billy Trail upgrade and HCC, using the same contractor, we have managed to find a way to deliver these works whilst the route is closed, and before its surfacing, thus removing impact to the route and minimising any additional impact on the community, whilst carrying out habitat restoration for the designated species using the site. The urgency required that the shingle has now been imported via the Haying Billy to a staging area, ready for placement in January (as per our permissions) once conditions 7 and 8 have been discharged.

The following documents are submitted along with the discharge form:

- West Hayling seabird habitat restoration CEMP 19.11.24.

- Method Statement Shingle Installation West Hayling LNR.

- Environmental RA – West Hayling

- Site based hazards_work over_adjacent to water-West Hayling LNR.

Sincerely,

Wez Smith – Senior Project Manager RSPB